TARLAC STATE UNIVERSITY

COLLEGE OF COMPUTER STUDIES

TCP FORM 4  (Rev. 2)

PROGRESS REPORT

Academic Year 2025–2026  ·  Second Semester

KWINNO L. PINEDA

(TECHNICAL ADVISER)

| Project title | PharmaLocate: A Web-Based Pharmacy Inquiry System with Geofencing for Real-Time Drug Availability, Sale & Inventory Checking |
| --- | --- |
| Proponents | Chua, Calvin O.; Aurelio, Lester C.; Mercado, Arji Chesner G.; Lacanlale, Nathalie Angel C. |
| Period covered | July 2026 – 1 October 2026 |
| Workspace | Programming4 (Laravel 13 + 3-file frontend + MySQL) |
| Purpose of this form | Record of technical-adviser consultations: section of the study, recommendation given, and status in the current system or manuscript. |

Instructions: DATE is the consultation when the recommendation was given. SECTION / PART is the chapter or component. RECOMMENDATIONS are the adviser’s instructions. STATUS is how the team complied as of 1 October 2026. SIGNATURE is left blank for the technical adviser.

| DATE | SECTION / PART | RECOMMENDATIONS | STATUS / COMPLIANCE (team) | SIGNATURE |
| --- | --- | --- | --- | --- |
| Jul 2026 | Title | Include POS in the title. Recommended wording: A Web-Based Pharmacy Inquiry System with Geofencing for Real-Time Drug Availability, Sale & Inventory Checking. | Complied in the live UI (browser title, navbar, login subtitle) and for the manuscript title page. POS is a named module (sales + inventory). |  |
| Jul 2026 | Ch. 1 Project Context | Make the problem more powerful and connect it to the SDGs. | For the manuscript: strengthen access-to-medicines / SDG 3 wording. System already operationalizes access via live availability and locator around TPH. |  |
| Jul 2026 | Ch. 1 Introduction | The introduction is too long; shorten it while keeping vital information. | For the manuscript: compress Chapter 1. UI uses a short product subtitle instead of the long former tagline. |  |
| Jul 2026 | Ch. 1 Purpose / Scope | Add the scope. Do not include pharmacies inside Tarlac Provincial Hospital (TPH). | Complied in the system: Home scope banner; public GET /api/pharmacies and /api/availability hide inside_tph stores; admin checkbox “Inside TPH.” Seeded SpaRx and Magic 8 are community pharmacies around TPH. Run php artisan migrate for the column. |  |
| Jul 2026 | Ch. 1 Objectives (1.3) | Revise Objective 2 to proper format. Include inventory management in 1.3. | Complied in the system: Admin sidebar “Inventory management” and “POS — sales.” Align the same labels in manuscript 1.3. |  |
| Jul 2026 | Ch. 1 Scope & Limitation | Present White Box Testing in table form, with parameters broken down. | Test IDs WB-01–WB-12 are tabulated in Documentation_v1.3.md §40 and executed in PHPUnit (Sprint7WhiteBoxTest). Copy that table into Chapter 1 as required. |  |
| Jul 2026 | Ch. 2 Local literature | Remove the researchers’ own study from the local literature (LLM). | Manuscript only: delete self-citation from Chapter 2 LLM. |  |
| Jul 2026 | Ch. 2 Conceptual framework | Revise the conceptual framework to proper IPOO formatting. | Manuscript figure: Input–Process–Output–Outcome. Live mapping: user/device → Laravel API + geofence/POS logic → MySQL → UI (availability, tickets, sales). |  |
| Jul 2026 | Ch. 2 Definition of terms | Add definitions of the system features. | Define terms to match live labels: Inquiries, Pharmacies/geofence locator, Medicines/availability, Inventory management, POS—sales, Geofences, Users, Help assistant. |  |
| Aug 2026 | Ch. 3 Architecture | Block-diagram system architecture; make it per icon. | Manuscript figure with one icon per block. Running stack to label: Browser → HTML/CSS/JS → Laravel 13 → MySQL; optional Tile38; Leaflet/OSM map. |  |
| Aug 2026 | Ch. 3 Sources of data | Connect sources of data to the objectives. | Manuscript table: SpaRx and Magic 8 (seeded/participating stores) mapped to 1.3 (availability, inquiry, geofence, inventory/POS). |  |
| Aug 2026 | Ch. 4 SDLC | Add a backlog to the development. | Complied: PharmaLocate_Sprint_Documentation.docx (Steps 1–8 backlog) and PharmaLocate_Progress_Report.docx. |  |
| Aug 2026 | Ch. 4 Storyboard | Add the desktop view. Show all features. | Complied in the system at desktop width: Guest Home/Pharmacies/Medicines/Inquiries/Help; Auth; Admin dashboard, inquiries, inventory, POS, pharmacies, geofences, users, settings, backup. Paper should caption desktop storyboard figures. |  |
| Sep 2026 | References / figures | Remove the border in the references. Add a figure name for each figure. | Manuscript formatting: unboxed references; Figure x.x Title on every diagram and screenshot. |  |
| Sep 2026 | Geofencing | Specify the parameter of the geofencing. | Complied: Pharmacies tab “Geofencing parameters” card — circular (haversine), default center TPH 15.4870, 120.5960, default radius 5,000 m, admin range 500–10,000 m. Admin Geofences form repeats the same limits. TPH-internal pharmacies excluded. |  |
| Sep 2026 | Users / priority groups | Make it general instead of focusing on senior citizens, pregnant women, PWDs, etc. | Complied: priority_type / is_priority removed (July 2026). Home and Help copy say all users. Inquiries ordered by date, not by special group. Roles remain customer, staff, admin. |  |
| Sep 2026 | Devices | Consider the concept of the devices. | Complied: viewport meta; desktop-first layout; stacks at ≤800 px; Home pill “Desktop & mobile browsers.” Ordinary Chrome/Edge; no kiosk-only UI. |  |
| Oct 2026 | Respondents | Break down respondents in a table. Interviews at the pharmacies mentioned. Insert evaluation-rating table. | Field + manuscript: interview SpaRx and Magic 8 on-site; tabulate who / how many / role; insert Likert/evaluation table (may map to ISO/IEC 25010 in Documentation v1.3). |  |
| Oct 2026 | System close-out (adviser check) | Verify that recommended features exist in the running prototype before pre-defense. | Live at http://127.0.0.1:8000. Demo: maria / admin / sparx_staff (password). PHPUnit Sprint 7: 29/29; TPH-exclusion test passed. Remaining: binder screenshots; validated Help FAQs; manuscript tables/figures listed above. |  |

Overall technical-adviser finding as of 1 October 2026: Product implementation (inquiry, geofencing, inventory, POS) is complete for the agreed prototype scope. Manuscript items (SDG wording, short intro, IPOO figure, LLM cleanup, respondent tables, figure captions) remain for the paper. The technical adviser may sign the last column after verifying the live demo.

Prepared by the proponents:			Noted:

| ______________________________ | ______________________________ |
| --- | --- |
| Chua, Aurelio, Mercado, Lacanlale | Kwinno L. Pineda |
| Proponents / researchers | Technical Adviser |

Form No.: TSU-CCS-SF-15     TCP Form 4 Rev. 2     Revision No.: 02     Effectivity Date: September 01, 2017     Page