# PharmaLocate — Documentation v1.2

Project: Web-Based Pharmacy Inquiry System with Geofencing
Version: 1.2 (continuation of v1.1)
Date: July 2026
Status: Steps 1–4 complete; Step 5 Sprints 5.0–5.4 complete

Prerequisite: Read Documentation_v1.0.md (Steps 1–3) and Documentation_v1.1.md (Step 4) first. This file documents everything added after v1.1.

Frozen snapshot: Programming2/ remains the v1.0 baseline. Active development continues in Programming3/.

Team setup: See setup_guide.md (also available as setup_guide.docx) for full installation instructions on a new laptop.

## Table of contents

- Step 5 overview — Geofencing (Sprints 5.0–5.4)

- Sprint 5.0 — Baseline verification

- Sprint 5.1 — Pharmacy CRUD API + admin UI

- Sprint 5.2 — Geofence CRUD API

- Sprint 5.3 — Leaflet customer map

- Sprint 5.4 — Geofence filtering

- Map UI fix — Leaflet attribution flag

- Updated API reference (Step 5 endpoints)

- Updated system capabilities

- Updated known limits

- Roadmap (Sprint 5.5 and beyond)

- Troubleshooting (additions)

## 24. Step 5 overview — Geofencing (Sprints 5.0–5.4)

Goal (from v1.1 roadmap): Replace the decorative SVG map with a live Leaflet map, add pharmacy and geofence management APIs, and filter pharmacies by geofence zone when the user's location is known.

Status at end of this session: Sprints 5.0 through 5.4 complete. Sprint 5.5 (admin geofence UI) is the next task when development resumes.

| Sprint | Scope | Status |
| --- | --- | --- |
| 5.0 | Verify Laravel + MySQL baseline before Step 5 | Done |
| 5.1 | Pharmacy CRUD API + wire #admin-pharmacies | Done |
| 5.2 | Geofence CRUD API + public /api/geofences | Done |
| 5.3 | Leaflet map on customer Pharmacies tab | Done |
| 5.4 | Geofence-based pharmacy filtering (API + UI) | Done |
| 5.5 | Admin geofence UI (#admin-geofences) | Next |
| 5.6 | Tile38 integration (optional) | Planned |

Default location: When the browser does not grant GPS permission, the app uses Tarlac Provincial Hospital coordinates (15.4870, 120.5960) — the same center as the seeded geofence zone.

## 25. Sprint 5.0 — Baseline verification

Before starting Step 5, the existing stack was confirmed working:

- XAMPP MySQL running

- php artisan serve → http://127.0.0.1:8000

- Login as admin / password

- Customer tabs (Medicines, Pharmacies, Inquiries) load live data

- Admin dashboard, inquiries, and stock sections work from Step 4

No code changes were required for 5.0 — it establishes a known-good starting point for geofencing work.

## 26. Sprint 5.1 — Pharmacy CRUD API + admin UI

Goal: Allow admins to create, edit, and deactivate pharmacies; staff can view and edit their assigned pharmacy only.

### 26.1 Backend — AdminPharmacyController

File: backend/app/Http/Controllers/AdminPharmacyController.php

| Method | Path | Who | Behavior |
| --- | --- | --- | --- |
| GET | /api/admin/pharmacies | admin/staff | List pharmacies (staff: own only) |
| POST | /api/admin/pharmacies | admin only | Create pharmacy |
| PATCH | /api/admin/pharmacies/{id} | admin/staff | Update (staff: own only) |
| DELETE | /api/admin/pharmacies/{id} | admin only | Soft deactivate (is_active = false) |

Validation fields: name, address, contact_number, operating_hours, latitude, longitude, is_active.

Staff scoping: Same pattern as Step 4 stock — staff with pharmacy_id set can only read/update that pharmacy. Create and delete are admin-only.

### 26.2 Frontend — #admin-pharmacies

Files: PharmaLocateFrontEnd.html, app.js

| Function | Behavior |
| --- | --- |
| loadAdminPharmacies() | Fetches list, renders cards; hides Add button for staff |
| openAdminPharmacyForm(id?) | Opens create/edit panel with lat/lng defaults near Tarlac |
| saveAdminPharmacy() | POST or PATCH to /api/admin/pharmacies |
| deactivateAdminPharmacy(id) | DELETE (soft deactivate) |

Default coordinates for new pharmacies: 15.4890, 120.5980 (SpaRx area).

## 27. Sprint 5.2 — Geofence CRUD API

Goal: Manage geofence zones and assign pharmacies to them. Expose active zones publicly for the customer map.

### 27.1 Public endpoint

File: backend/app/Http/Controllers/GeofenceController.php

| Method | Path | Auth | Behavior |
| --- | --- | --- | --- |
| GET | /api/geofences | — | Active geofences with assigned pharmacy IDs/coords |

Registered in routes/api.php outside the auth group.

### 27.2 Admin endpoints — AdminGeofenceController

File: backend/app/Http/Controllers/AdminGeofenceController.php

| Method | Path | Who | Behavior |
| --- | --- | --- | --- |
| GET | /api/admin/geofences | admin/staff | All geofences with pharmacies (read-only for staff) |
| POST | /api/admin/geofences | admin only | Create zone; optional pharmacy_ids array |
| PATCH | /api/admin/geofences/{id} | admin only | Update zone; optional pharmacy_ids sync |
| DELETE | /api/admin/geofences/{id} | admin only | Soft deactivate (is_active = false) |
| POST | /api/admin/geofences/{id}/pharmacies | admin only | Attach one pharmacy (pharmacy_id) |
| DELETE | /api/admin/geofences/{id}/pharmacies/{pharmacy} | admin only | Detach pharmacy |

Validation: name, description, center_latitude, center_longitude, radius_meters (500–10000), is_active.

### 27.3 Seed data

File: backend/database/seeders/DatabaseSeeder.php

| Record | Values |
| --- | --- |
| Zone name | Tarlac Provincial Hospital Zone |
| Center | 15.4870, 120.5960 |
| Radius | 5000 m (5 km) |
| Assigned pharmacies | SpaRx Pharmacy, Magic 8 Pharmacy |

## 28. Sprint 5.3 — Leaflet customer map

Goal: Replace the static SVG on the customer Pharmacies tab with an interactive OpenStreetMap via Leaflet 1.9.4.

### 28.1 HTML changes

File: PharmaLocateFrontEnd.html

- Added Leaflet CSS/JS from unpkg CDN

- Replaced SVG map with <div id="guest-leaflet-map"></div> inside .geo-map-wrap

- Map overlay label updated dynamically (#pharmacy-map-overlay)

### 28.2 JavaScript — map functions

File: app.js

| Function | Behavior |
| --- | --- |
| getUserLocation() | Tries GPS; falls back to TARLAC_CENTER (15.487, 120.596) |
| fetchPublicGeofences() | Loads GET /api/geofences |
| ensureCustomerMap() | Creates Leaflet map + OSM tile layer once |
| renderCustomerMapLayers() | Draws geofence circles, user dot, pharmacy pin markers |
| selectPharmacyFromList(id) | Syncs list selection with map pan + popup |
| openPharmacyDirections() | Opens Google Maps directions in new tab |
| updatePharmacyMapOverlay() | Shows "GPS" or "default hospital area" label |

Map layers:

- Geofence circles — dashed border, light fill, tooltip with zone name

- User location — green L.circleMarker

- Pharmacies — default L.marker pins with popups

When the Pharmacies tab opens, customerMap.invalidateSize() runs after 150 ms so the map renders correctly inside the tab panel.

### 28.3 CSS

File: styles.css

css

#guest-leaflet-map {

  width: 100%;

  height: 100%;

  min-height: 400px;

}

.geo-map-wrap:has(#guest-leaflet-map) {

  display: block;

}

## 29. Sprint 5.4 — Geofence filtering

Goal: When lat/lng are provided, return only pharmacies assigned to geofence zones that contain the user's point. Show clear empty-state messages when outside all zones.

### 29.1 Backend — PharmacyController::index

File: backend/app/Http/Controllers/PharmacyController.php

Logic when ?lat=&lng= are numeric:

- Load all active pharmacies

- If active geofences exist:

  - Find zones where the point is inside the radius

  - If none match → return []

  - Else filter pharmacies to those linked in geofence_pharmacy for matching zones

- Compute distance_km via haversine and sort nearest-first

### 29.2 Backend — Geofence model helpers

File: backend/app/Models/Geofence.php

| Method | Purpose |
| --- | --- |
| containsPoint(lat, lng) | True if point is within radius_meters of center |
| haversineKm(...) | Shared distance calculation (also used by PharmacyController) |

### 29.3 Frontend — matching and notices

File: app.js

| Function | Behavior |
| --- | --- |
| getMatchingGeofences() | Client-side zone match (for notice text) |
| isUserInsideAnyGeofence() | Used for empty-state messaging |
| getPharmacyListEmptyMessage() | Context-aware "outside zone" / "no assigned" text |
| updateGeofenceNotice() | Banner: e.g. "Inside Tarlac Provincial Hospital Zone (5 km) — showing 2 assigned pharmacies" |

API call: loadPharmacies() sends ?lat=&lng= from userLocation so filtering happens server-side.

### 29.4 Verified behavior

| Location | Expected result |
| --- | --- |
| Default Tarlac (15.487, 120.596) | 2 pharmacies (SpaRx ~0.31 km, Magic 8 ~0.81 km) |
| Outside all zones (e.g. Manila coords) | Empty list + "outside geofences" notice |

## 30. Map UI fix — Leaflet attribution flag

Problem: A large blue/yellow rectangle appeared in the bottom-right corner of the map.

Cause: The CSS rule .geo-map-wrap svg { width: 100%; height: 100%; } (intended for the old inline SVG map) also matched Leaflet's attribution flag SVG inside the map container, stretching it to ~200×135 px.

Fix (styles.css):

css

/* Legacy inline SVG map only (direct child — not Leaflet attribution icons) */

.geo-map-wrap > svg { width: 100%; height: 100%; }


      

.leaflet-control-attribution .leaflet-attribution-flag {

  width: 12px;

  height: 8px;

  vertical-align: baseline;

}

.leaflet-control-attribution {

  font-size: 10px;

  line-height: 1.3;

  max-width: calc(100% - 24px);

}

After editing CSS, copy to backend/public/ and hard-refresh (Ctrl+F5).

## 31. Updated API reference (Step 5 endpoints)

Endpoints added since v1.1. All admin routes require Authorization: Bearer <token> and admin/staff role unless noted.

### Public

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/geofences | Active geofence zones + assigned pharmacies |

### Admin — pharmacies

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/admin/pharmacies | List pharmacies |
| POST | /api/admin/pharmacies | Create (admin only) |
| PATCH | /api/admin/pharmacies/{id} | Update |
| DELETE | /api/admin/pharmacies/{id} | Deactivate (admin only) |

### Admin — geofences

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/admin/geofences | List all geofences |
| POST | /api/admin/geofences | Create (admin only) |
| PATCH | /api/admin/geofences/{id} | Update (admin only) |
| DELETE | /api/admin/geofences/{id} | Deactivate (admin only) |
| POST | /api/admin/geofences/{id}/pharmacies | Assign pharmacy |
| DELETE | /api/admin/geofences/{id}/pharmacies/{pharmacy} | Unassign pharmacy |

### Updated public behavior

| Method | Path | Change |
| --- | --- | --- |
| GET | /api/pharmacies?lat=&lng= | Filters by geofence assignment when active zones exist |

Token storage: Frontend uses localStorage key ph_token (not pharmalocate_token).

## 32. Updated system capabilities

### Added since v1.1

| Feature | v1.1 | v1.2 |
| --- | --- | --- |
| Admin pharmacy CRUD | Static UI | Live API + form panel |
| Geofence API | Controller only, no routes | Full CRUD + public index |
| Customer map | Decorative SVG | Live Leaflet + OSM tiles |
| Geofence visualization | None | Circles on map from /api/geofences |
| Zone-based pharmacy filter | Distance sort only | Server-side geofence filter + UI notices |
| GPS location | N/A | Optional; defaults to hospital area |

### Unchanged from v1.1

- Customer medicines, inquiries, auth

- Admin dashboard, inquiry reply, stock management

- Demo mode (double-click HTML, static data)

- Priority user types remain removed

## 33. Updated known limits

Items resolved since v1.1:

| v1.1 limit | v1.2 status |
| --- | --- |
| Pharmacy CRUD UI not connected | Resolved — Sprint 5.1 |
| GeofenceController not registered | Resolved — Sprint 5.2 |
| SVG placeholder map | Resolved — Sprint 5.3 |
| No zone-radius enforcement | Resolved — Sprint 5.4 |

Remaining prototype areas:

- Admin geofence UI — #admin-geofences section not wired (API ready) — Sprint 5.5

- Admin Leaflet map — placeholder for geofence drawing/editing in admin view

- POS — demo cart only; no transaction API

- User management, settings, backup — placeholder screens

- Tile38 — optional; haversine used instead (Sprint 5.6)

- Legacy Blade pages at /classic, /login — separate from main prototype at /

## 34. Roadmap (Sprint 5.5 and beyond)

Development paused at Sprint 5.4 for this session. Resume here:

### Sprint 5.5 — Admin geofence UI (next)

- Wire #admin-geofences to /api/admin/geofences

- Create/edit/deactivate zones

- Assign/unassign pharmacies

- Optional: admin Leaflet map for picking center + radius

### Sprint 5.6 — Tile38 (optional)

- Install and run Tile38 (C:\tile38\ on dev machine)

- Laravel + predis for NEARBY / geofence queries

- Only if required by capstone paper (DC2)

### Step 6 — POS and extras

- POS transactions linked to inventory

- User management, settings, backup/export

### Step 7 — Evaluation

- White-box and black-box testing

- ISO/IEC 25010 quality documentation

## 35. Troubleshooting (additions)

| Problem | Fix |
| --- | --- |
| Large blue/yellow block on map | Apply CSS fix in Section 30; sync styles.css to backend/public/; Ctrl+F5 |
| Map tiles grey / empty | Confirm internet access (OSM CDN); check browser console |
| 401 on admin geofence API test | Use localStorage.getItem('ph_token') as Bearer token |
| Pharmacies tab shows 0 results | Check coords — default Tarlac should show 2; Manila coords should show 0 (outside zone) |
| Map not sized correctly | Switch away and back to Pharmacies tab; invalidateSize runs on tab open |
| GPS denied | Expected — app uses hospital default; overlay shows "default" label |
| Admin cannot create pharmacy | Only admin role can POST; staff can edit own pharmacy only |
| Changes not visible | Copy root HTML/CSS/JS to backend/public/ and hard refresh |

## Document history

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | July 2026 | Steps 1–3. See Programming2/Documentation_v1.0.md. |
| 1.1 | July 2026 | Step 4 admin core, priority removal, cleanup. |
| 1.2 | July 2026 | Step 5 Sprints 5.0–5.4: pharmacy/geofence CRUD, Leaflet map, geofence filtering, map CSS fix. Paused before Sprint 5.5. |

Continues from Documentation v1.1 — end of Step 4.