# PharmaLocate — Documentation v1.3

Project: Web-Based Pharmacy Inquiry System with Geofencing
Version: 1.3 (continuation of v1.2)
Date: August 2026
Status: Steps 1–6 complete; Step 7 testing documentation

Prerequisite: Read Documentation_v1.2.md (Steps 5–6) and PharmaLocate_System_Guide.md (team overview).

## Table of contents

- Step 7 overview — Testing & evaluation

- ISO/IEC 25010 quality model mapping

- Test environment

- Black-box test cases

- White-box test cases

- API test cases

- Test execution summary template

- Evidence checklist for capstone binder

## 36. Step 7 overview — Testing & evaluation

Goal: Document formal black-box and white-box testing aligned with ISO/IEC 25010 for capstone submission.

Scope: All implemented features through Step 6 (customer, admin, staff, geofencing, POS, settings, export).

Out of scope for this release:

- Automated PHPUnit/browser test suite (manual test cases documented instead)

- Load/stress testing at production scale

- Push notifications (not implemented)

Suggested sprint order:

| Sprint | Task | Deliverable |
| --- | --- | --- |
| 7.0 | Test plan + ISO mapping | This document Sections 36–38 |
| 7.1 | Black-box cases | Section 39 — execute + screenshot |
| 7.2 | White-box cases | Section 40 — code-path verification |
| 7.3 | API cases | Section 41 — DevTools or PowerShell |
| 7.4 | Summary + binder | Sections 42–43 filled in |

## 37. ISO/IEC 25010 quality model mapping

ISO/IEC 25010 defines product quality characteristics. The table maps each to PharmaLocate tests.

| Characteristic | Sub-characteristic | How we test it | Test case IDs |
| --- | --- | --- | --- |
| Functional suitability | Completeness | Every FR/module has ≥1 passing test | BB-01–BB-50, API-01–API-20 |
|  | Correctness | Expected data matches DB/API | BB-06, BB-15, BB-22, BB-35, WB-03 |
|  | Appropriateness | UI matches role (admin/staff/customer) | BB-40–BB-42, BB-48 |
| Performance efficiency | Time behaviour | API health, page load acceptable on dev PC | BB-02, API-01 |
| Compatibility | Co-existence | Runs on Chrome/Edge; XAMPP + Laravel | Section 38 |
| Usability | Learnability | Guest can browse without login | BB-03, BB-04 |
|  | Operability | Admin tasks completable via sidebar | BB-20–BB-45 |
|  | User error protection | Validation on login, cart, forms | BB-08, BB-09, BB-36 |
| Reliability | Maturity | Tile38 fallback to haversine | BB-16, WB-05, API-02 |
|  | Fault tolerance | Invalid login, out-of-stock POS | BB-09, BB-37 |
| Security | Confidentiality | Passwords hashed; token required | BB-10, BB-11, WB-01, API-15 |
|  | Integrity | Staff scoped to pharmacy | BB-41, BB-42, WB-02 |
| Maintainability | Modularity | 3-file frontend + Laravel API | White-box file references |
| Portability | Adaptability | Documented Windows/XAMPP setup | setup_guide.md |

## 38. Test environment

| Item | Value |
| --- | --- |
| OS | Windows 10/11 |
| Browser | Google Chrome or Microsoft Edge (latest) |
| Server | php artisan serve → http://127.0.0.1:8000 |
| Database | MySQL via XAMPP, database pharmalocate |
| PHP | 8.3+ |
| Test data | php artisan migrate:fresh --seed before formal run |
| Optional | Tile38 at 127.0.0.1:9851 (TILE38_ENABLED=true) |

Demo accounts (password: password):

| Username | Role |
| --- | --- |
| admin | Administrator |
| sparx_staff | Staff — SpaRx |
| magic8_staff | Staff — Magic 8 |
| maria | Customer |

Pre-test checklist:

[ ] MySQL running

[ ] php artisan serve from Programming4/backend

[ ] Frontend synced to backend/public/

[ ] migrate --seed completed (or known test state)

[ ] Browser cache cleared (Ctrl+F5)

## 39. Black-box test cases

Legend: BB = Black-box · P = Pass · F = Fail · N/T = Not tested yet

### 39.1 Customer / guest — browsing

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-01 | Completeness | Server running | Open http://127.0.0.1:8000 | Home/Guest view loads without error |  | Screenshot |
| BB-02 | Time behaviour | Live mode | Open Medicines tab | List loads within few seconds |  | Screenshot |
| BB-03 | Learnability | Not logged in | Browse Medicines, Pharmacies tabs | Data visible without login |  | Screenshot |
| BB-04 | Learnability | Not logged in | Open Pharmacies tab | Leaflet map renders with tiles |  | Screenshot |
| BB-05 | Correctness | Default location | Pharmacies tab | Notice shows Tarlac zone; 2 pharmacies listed |  | Screenshot |
| BB-06 | Correctness | Live mode | Compare medicine stock to Admin → Stock | Customer view matches DB |  | Screenshot |
| BB-07 | Completeness | Guest | Click Log in | Auth view opens |  | Screenshot |

### 39.2 Authentication

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-08 | Error protection | Live mode | Login with wrong password | Error message; no access |  | Screenshot |
| BB-09 | Error protection | Live mode | Login with empty fields | Validation alert |  | Screenshot |
| BB-10 | Security | Live mode | Login maria / password | User view; token in localStorage ph_token |  | DevTools |
| BB-11 | Security | Live mode | Login admin / password | Admin view opens automatically |  | Screenshot |
| BB-12 | Completeness | Auth view | Sign up new customer | Account created; can login |  | Screenshot |
| BB-13 | Completeness | Logged in | Logout | Returns to guest; token cleared |  | Screenshot |

### 39.3 Customer — inquiries

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-14 | Completeness | maria logged in | Submit inquiry | Success; appears in Inquiries tab |  | Screenshot |
| BB-15 | Correctness | maria logged in | View inquiry list | Only maria's inquiries shown |  | Screenshot |
| BB-16 | Completeness | Guest | Submit inquiry without login | Prompt to login or blocked |  | Screenshot |

### 39.4 Geofencing & map

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-17 | Correctness | Inside zone | Pharmacies tab at default coords | SpaRx ~0.31 km, Magic 8 ~0.81 km |  | Screenshot |
| BB-18 | Correctness | Outside zone | Simulate far coords (DevTools) or deny GPS + manual test | Empty list + outside-zone message |  | Screenshot |
| BB-19 | Usability | Pharmacies tab | Click pharmacy in list | Map pans; popup opens |  | Screenshot |
| BB-20 | Completeness | Pharmacies tab | Click directions | Google Maps opens in new tab |  | Screenshot |

### 39.5 Admin — dashboard & inquiries

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-21 | Completeness | admin logged in | Open Dashboard | Stats cards show live numbers |  | Screenshot |
| BB-22 | Correctness | Pending inquiry exists | Inquiries → Reply | Status replied; customer sees response |  | Screenshot |
| BB-23 | Completeness | admin | Open Stock | Table loads all pharmacies |  | Screenshot |
| BB-24 | Correctness | admin | Edit stock quantity → save | Status recalculates; customer view updates |  | Screenshot |

### 39.6 Admin — pharmacies & geofences

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-25 | Completeness | admin | Pharmacies → Add pharmacy | Created and listed |  | Screenshot |
| BB-26 | Correctness | admin | Edit pharmacy coordinates | Saved; appears on customer map |  | Screenshot |
| BB-27 | Completeness | admin | Geofences → Create zone | Zone saved; visible on map |  | Screenshot |
| BB-28 | Correctness | admin | Assign pharmacy to geofence | Pharmacy filtered inside zone |  | Screenshot |
| BB-29 | Integrity | admin | Deactivate geofence | Hidden from public /api/geofences |  | API screenshot |

### 39.7 Admin — POS (Step 6)

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-30 | Completeness | admin | POS → select SpaRx → add product | Cart updates |  | Screenshot |
| BB-31 | Correctness | admin | Process sale | Transaction recorded; total shown |  | Screenshot |
| BB-32 | Correctness | After BB-31 | Check Stock + Dashboard | Quantity down; sales today up |  | Screenshot |
| BB-33 | Error protection | admin | Process empty cart | Alert to add items |  | Screenshot |
| BB-34 | Error protection | admin | Add qty > stock | Alert insufficient stock |  | Screenshot |

### 39.8 Admin — users, settings, backup (Step 6)

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-35 | Completeness | admin | Users tab | User list loads |  | Screenshot |
| BB-36 | Correctness | admin | Edit user role/pharmacy → Save | Persists after reload |  | Screenshot |
| BB-37 | Completeness | admin | Settings → change threshold → Save | Persists after reload |  | Screenshot |
| BB-38 | Correctness | threshold=5 | Stock qty 5 | Shows In stock (not low) |  | Screenshot |
| BB-39 | Correctness | threshold=10 | Stock qty 5 | Shows Low stock |  | Screenshot |
| BB-40 | Completeness | admin | Backup → download inventory CSV | File downloads |  | File |
| BB-41 | Completeness | admin | Backup → full JSON export | File downloads with data |  | File |

### 39.9 Staff role scoping

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-42 | Integrity | sparx_staff | Open Dashboard, Stock, Inquiries | SpaRx data only |  | Screenshot |
| BB-43 | Integrity | sparx_staff | Open POS | No pharmacy dropdown; SpaRx products |  | Screenshot |
| BB-44 | Integrity | sparx_staff | Open Users, Settings, Backup | Admin-only notice |  | Screenshot |
| BB-45 | Integrity | sparx_staff | Geofences | Read-only; no create/edit |  | Screenshot |
| BB-46 | Integrity | magic8_staff | Stock | Magic 8 only; cannot see SpaRx rows |  | Screenshot |

### 39.10 Demo mode

| ID | ISO focus | Preconditions | Steps | Expected result | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BB-47 | Portability | No server | Double-click PharmaLocateFrontEnd.html | UI loads; demo data only |  | Screenshot |
| BB-48 | Correctness | Demo mode | Process POS sale | Demo alert only; no DB change |  | Screenshot |

## 40. White-box test cases

White-box tests verify internal logic (code paths, conditions, database rules).

| ID | Module | File / function | Test focus | Steps (developer) | Expected | Result |
| --- | --- | --- | --- | --- | --- | --- |
| WB-01 | Auth | AuthController, Sanctum | Password hashing | Register user; inspect DB users.password | Bcrypt hash, not plain text |  |
| WB-02 | Staff scope | EnsureStaffOrAdmin, controllers | Staff filter | staff PATCH stock for other pharmacy | HTTP 403 |  |
| WB-03 | Stock status | Setting::statusForQuantity() | Threshold logic | qty 0 → out; 4 → low (t=5); 5 → available (t=5) | Correct enum |  |
| WB-04 | Geofence | Geofence::containsPoint() | Point in circle | Center + radius; point inside/outside | true/false correct |  |
| WB-05 | Pharmacy list | PharmacyController::index | Zone filter | lat/lng inside vs outside zone | Filtered IDs |  |
| WB-06 | Tile38 fallback | PharmacyController, Tile38Service | Fallback | TILE38_ENABLED=false; request pharmacies | Haversine distances |  |
| WB-07 | POS transaction | AdminTransactionController::store | Atomic sale | POST valid cart | transaction + items + stock decrement in one DB transaction |  |
| WB-08 | POS validation | AdminTransactionController::store | Over-sell blocked | qty > stock_quantity | HTTP 422 message |  |
| WB-09 | Admin guard | EnsureAdmin middleware | Route protection | staff GET /api/admin/users | HTTP 403 |  |
| WB-10 | User safety | AdminUserController::update | Last admin | Demote only admin account | HTTP 422 |  |
| WB-11 | Export | AdminExportController | Scope filter | scope=inventory | CSV rows match pharmacy_medicine |  |
| WB-12 | Audit | AuditLogger | POS audit | After sale | Row in audit_logs |  |

Sample WB-03 verification (PHP tinker or unit check):

php

// Expected with threshold = 5:

Setting::set('low_stock_threshold', 5);

Setting::statusForQuantity(0);  // 'out_of_stock'

Setting::statusForQuantity(4);  // 'low'

Setting::statusForQuantity(5);  // 'available'

Setting::statusForQuantity(10); // 'available'

## 41. API test cases

Execute via browser, DevTools, or PowerShell. Include Authorization: Bearer <ph_token> for protected routes.

| ID | Method | Endpoint | Auth | Expected | Result |
| --- | --- | --- | --- | --- | --- |
| API-01 | GET | /api/health | — | 200, "status":"ok" |  |
| API-02 | GET | /api/health | — | tile38 field present |  |
| API-03 | POST | /api/login | — | 200 + token |  |
| API-04 | POST | /api/register | — | 201 customer user |  |
| API-05 | GET | /api/availability | — | 200 array of stock rows |  |
| API-06 | GET | /api/pharmacies?lat=15.487&lng=120.596 | — | 200, 2 pharmacies |  |
| API-07 | GET | /api/pharmacies?lat=14.5&lng=121.0 | — | 200, empty array (outside zone) |  |
| API-08 | GET | /api/geofences | — | 200, active zones |  |
| API-09 | GET | /api/inquiries | customer token | Own inquiries only |  |
| API-10 | POST | /api/inquiries | customer token | 201 created |  |
| API-11 | PATCH | /api/inquiries/{id} | staff token | 200 replied |  |
| API-12 | GET | /api/admin/dashboard | admin token | 200 stats object |  |
| API-13 | GET | /api/admin/pos/products?pharmacy_id=1 | admin token | 200 product list |  |
| API-14 | POST | /api/admin/transactions | staff token | 201 + stock decrement |  |
| API-15 | GET | /api/admin/users | staff token | 403 |  |
| API-16 | GET | /api/admin/users | admin token | 200 user list |  |
| API-17 | PATCH | /api/admin/settings | admin token | 200 updated settings |  |
| API-18 | GET | /api/admin/export?scope=inventory&format=csv | admin token | CSV download |  |
| API-19 | GET | /api/admin/pharmacies | staff token | Own pharmacy only |  |
| API-20 | POST | /api/admin/pharmacies | staff token | 403 |  |

Sample login (PowerShell):

powershell

$body = '{"login":"admin","password":"password"}'

$r = Invoke-RestMethod -Uri "http://127.0.0.1:8000/api/login" -Method POST -Body $body -ContentType "application/json"

$r.token

## 42. Test execution summary template

Fill this after running all tests.

| Metric | Value |
| --- | --- |
| Test date |  |
| Tester(s) |  |
| Build / folder | Programming4 |
| Browser |  |
| Seed state | fresh seed / existing data |

| Category | Total | Pass | Fail | N/T |
| --- | --- | --- | --- | --- |
| Black-box (BB) | 48 |  |  |  |
| White-box (WB) | 12 |  |  |  |
| API | 20 |  |  |  |
| Total | 80 |  |  |  |

Pass rate: _____ %

Failed cases (if any):

| ID | Summary | Severity | Fix / note |
| --- | --- | --- | --- |

ISO/IEC 25010 summary statement (template):

PharmaLocate was tested against ISO/IEC 25010 characteristics with emphasis on functional suitability, usability, security, and reliability. Black-box testing covered all customer, staff, and admin modules through Step 6. White-box testing verified authentication, role scoping, geofence logic, POS transactions, and settings-driven stock status. XX of 80 tests passed, demonstrating that the system meets capstone functional requirements.

## 43. Evidence checklist for capstone binder

[ ] Test environment table (Section 38) filled in

[ ] All BB test screenshots labeled (BB-01, BB-02, …)

[ ] At least one API test screenshot (health + login)

[ ] Staff scoping evidence (BB-42, BB-44)

[ ] Geofence inside/outside zone (BB-17, BB-18)

[ ] POS sale before/after stock (BB-31, BB-32)

[ ] Export file sample attached (BB-40 or BB-41)

[ ] Test execution summary (Section 42) completed

[ ] ISO 25010 mapping table (Section 37) included in chapter

[ ] White-box section references code files (Section 40)

Suggested binder order:

- ISO/IEC 25010 mapping (Section 37)

- Test environment (Section 38)

- Black-box cases + screenshots (Section 39)

- White-box cases (Section 40)

- API test log (Section 41)

- Summary & sign-off (Section 42)

## Document history

| Version | Date | Changes |
| --- | --- | --- |
| 1.3 | August 2026 | Step 7: ISO/IEC 25010 test plan, 80 test cases, evidence checklist |

Continues from Documentation v1.2 — Steps 1–6 complete.