PHARMALOCATE

Progress Report

Web-Based Pharmacy Inquiry System with Geofencing

Covering development from Step 1 (first sprint) through Sprint 8

| Field | Value |
| --- | --- |
| Document type | Capstone progress report (whole development period) |
| Period covered | July 2026 — 1 October 2026 |
| Report date | 1 October 2026 |
| Version | 1.0 |
| Active workspace | Programming4 (Laravel 13 + 3-file frontend + MySQL) |
| Related documents | Sprint Documentation v1.1; Documentation v1.0–v1.3; Sprint 7 execution report |

# 1. Executive summary

PharmaLocate is a capstone web system that helps people around Tarlac Provincial Hospital find nearby pharmacies, see medicine stock, and send inquiries to staff. Development started by locking a three-file user interface (Step 1) and has now produced a live Laravel and MySQL application with geofencing, POS, role-based admin tools, ISO/IEC 25010 test cases, and a rule-based Help assistant.

Implementation of the product (Steps 1–6 and UI polish) is complete for the agreed scope: two demo pharmacies, one 5 km geofence, ten medicines, and three roles (customer, staff, admin). Formal evaluation is largely automated (29/29 PHPUnit tests) but still needs remaining black-box screenshots for the printed binder. Help-assistant answers are unofficial until the validated question list is substituted.

Headline status

| Area | Status | Estimate |
| --- | --- | --- |
| Customer module (browse, map, inquiries, auth) | Complete | 100% |
| Admin / staff module (dashboard, stock, POS, users, settings, export) | Complete | 100% |
| Geofencing (zones, filter, maps, Tile38 fallback) | Complete | 100% |
| ISO/IEC 25010 testing & evidence | In progress | ~78% (62/80 cases verified) |
| UI polish & Help assistant | Complete (draft FAQs) | ~95% |
| Overall capstone delivery (product + evaluation + binder) | Near close-out | ~90% |

# 2. Project identification and method

The team built in named sprints mapped to capstone Steps 1–7. “Step” is a phase of the paper; “Sprint” is a slice inside a phase (especially 5.0–5.6 and 7.0–7.4). Work was front-to-back: freeze screens, plan APIs, connect customers, then staff, then location, then POS, then tests, then polish. Finished steps were frozen in Programming2 and Programming3; Programming4 is the living tree.

Standing engineering rule

Change the smallest vertical slice (API and/or UI).

Copy PharmaLocateFrontEnd.html, styles.css, and app.js to backend/public/.

Hard-refresh the browser (Ctrl+F5).

Verify as the role that owns the feature (guest, maria, staff, or admin).

Two run modes were kept throughout: demo (open the HTML file; static data) and live (php artisan serve at http://127.0.0.1:8000; MySQL via /api).

# 3. Scope of this report

In scope: all development from the first sprint (frontend lock) to 1 October 2026, including Help FAQs and polish.

Out of scope for the product (unchanged paper limits): nationwide catalog, push notifications, production load tests, generative AI chatbot, unlimited pharmacies.

Demo dataset used for all progress claims: SpaRx Pharmacy, Magic 8 Pharmacy, Tarlac Provincial Hospital Zone (5 km), 10 medicines.

# 4. Objectives versus accomplishment

Customer module (Chapter objectives)

| Objective | Result as of 1 Oct 2026 |
| --- | --- |
| Interactive map + GPS | Done — Leaflet/OSM; GPS optional; hospital default |
| Inquiry services | Done — customer submit/track; staff/admin reply |
| Information access | Done — medicines, pharmacies, hours, directions |
| Real-time availability | Done — available / low / out of stock from DB |
| Geofence-based locator | Done — server filters by containing zone |

Admin module (Chapter objectives)

| Objective | Result as of 1 Oct 2026 |
| --- | --- |
| User management | Done — list/edit role and staff pharmacy; last-admin protected |
| Dashboard | Done — live counts, activity, geofence stats |
| Pharmacy profiles | Done — create, edit, deactivate; GPS and hours |
| Geofence assignment and CRUD | Done — admin UI + API; staff read-only |
| Settings | Done — threshold, notification flags, backup schedule fields |
| Notifications (push/email send) | Not implemented — flags stored only |
| Backup / export | Done — JSON/CSV export by scope (scheduled backup is setting only) |

Design change during Step 4: priority user types (senior, PWD, pregnant, parent) were removed from signup and inquiry sorting. Roles admin, staff, and customer remain. Help assistant was added in Sprint 8 as a rule-based FAQ (advisor: no AI).

# 5. Chronological progress since the first sprint

The table is the period history. Percentages are for that sprint’s own goal, not the whole project.

| When | Sprint / step | What progressed | Close-out |
| --- | --- | --- | --- |
| Jul 2026 | Step 1 — Frontend lock | Guest, Auth, Admin UI; 10-medicine demo; tabs and sidebar | 100% — HTML/CSS/JS contract |
| Jul 2026 | Step 2 — Backend map | Screen → FR → API plan; P1–P5 order agreed | 100% — planning document |
| Jul 2026 | Step 3 — Live API (P1) | Laravel, MySQL, Sanctum, availability, pharmacies, inquiries | 100% — live guest browse + login |
| Jul 2026 | Step 4 — Admin core (P2) | Dashboard, replies, stock; staff scope; priority types removed | 100% — admin/staff auto-open |
| Jul 2026 | Sprint 5.0 | Baseline: XAMPP, serve, login, live tabs | 100% — no code; verification |
| Jul 2026 | Sprint 5.1 | Pharmacy CRUD API + admin form | 100% |
| Jul 2026 | Sprint 5.2 | Geofence API + public zones + seed hospital zone | 100% |
| Jul 2026 | Sprint 5.3 | Leaflet customer map; GPS fallback; CSS map fix | 100% |
| Jul 2026 | Sprint 5.4 | Server geofence filter; empty-zone notice | 100% — research core |
| 2026 | Sprint 5.5 | Admin geofence UI and admin map | 100% |
| 2026 | Sprint 5.6 | Optional Tile38; haversine fallback | 100% with fallback |
| 2026 | Step 6 | POS stock decrement, users, settings, export | 100% |
| Aug 2026 | Sprint 7.0–7.4 | ISO plan, PHPUnit 29/29, execution report | ~78% cases; photos left |
| Sep 2026 | Sprint 8 | Loader, tab motion, Help EN/FIL, polish bugs | ~95% — validated FAQs pending |

# 6. Narrative of progress (readable history)

## 6.1 Foundation (Steps 1–3)

Step 1 froze what users would see so later coding would not chase a moving layout. Step 2 refused to write APIs until every screen had a named objective and a priority. Customer live data was Priority 1; geofencing was Priority 3. Step 3 connected the frozen UI to Laravel: guests could already see stock without an account; maria could log in and inquire. Dual demo/live mode and the copy-to-public workflow started here and never stopped.

## 6.2 Operations for staff (Step 4)

Programming2 was frozen as the v1.0 snapshot. Admin work in Programming3/4 made dashboard numbers, inquiry replies, and stock edits real. Middleware blocked customers from /api/admin. Staff can only touch their assigned pharmacy. Automatic Admin view after login reduced demo friction for advisors.

## 6.3 Geofencing (Step 5)

The team did not draw a map until pharmacies and zones existed (5.1–5.2), then replaced the SVG with Leaflet (5.3), then enforced zones on the server (5.4). That order avoided a pretty map with untrustworthy lists. Admin zone editing (5.5) reused the APIs. Tile38 (5.6) was kept optional so a classroom without Redis still demos two pharmacies at the hospital default (15.4870, 120.5960).

## 6.4 POS and extras (Step 6)

Sales were implemented before settings because a POS line item changes the same stock customers browse. Oversell is rejected. Admin may choose a pharmacy at the register; staff cannot. User management, settings, and CSV/JSON export turned Step 1 placeholder sidebar items into working screens. Push notification delivery remains out of scope.

## 6.5 Evaluation (Sprint 7)

Testing was a planned step, not leftover work. Documentation v1.3 mapped ISO/IEC 25010 characteristics to BB, WB, and API IDs. PHPUnit covers health, auth, geofence in/out, inquiries, POS decrement, staff 403s, settings, and export (29 tests, 0 fail, August 2026 re-run). About 16 black-box screenshots remain for the binder. SQLite drivers were enabled for artisan test; live demos still use MySQL.

## 6.6 Close-out polish (Sprint 8)

A Help assistant was required without AI: first an open/close shell, then 18 unofficial bilingual presets, later a swap of CHATBOT_FAQS when validated copy arrives. Loaders, tab animation, and deferred GPS improved first paint. A bug-fix pass removed undefined navbar names, fake home/inquiry samples, and Help/Close toggle issues. The system is in a state suitable for remaining binder screenshots and defense rehearsal.

# 7. What the system can do today

Guest / customer

Home, Pharmacies (map + hours + directions), Medicines (search/filter), Inquiries.

Register and log in (username or email); logout clears the token.

See only pharmacies assigned to a geofence that contains the user (or hospital default).

Help assistant: pick EN/FIL preset questions; jump to Pharmacies or Inquiries.

Staff

Dashboard, reply to inquiries, stock and POS for the assigned pharmacy only.

View geofences; cannot create users, change system settings, or export.

Admin

All staff functions across pharmacies; pharmacy and geofence CRUD.

User roles; settings; JSON/CSV export.

Demo accounts (password: password)

| Username | Role | Use in progress demos |
| --- | --- | --- |
| maria | Customer | Inquiries and logged-in customer chrome |
| admin | Administrator | Full sidebar; geofences; export |
| sparx_staff | Staff (SpaRx) | Scoped POS and stock |
| magic8_staff | Staff (Magic 8) | Second-pharmacy staff path |

# 8. Metrics and evidence

| Metric | Value |
| --- | --- |
| PHPUnit (Sprint 7 filter) | 29 passed / 29 (0 failed) |
| Mapped test cases verified | 62 of 80 (~77.5%) |
| API cases API-01–API-20 | 20/20 automated pass |
| Seed pharmacies / medicines / zones | 2 / 10 / 1 (5 km) |
| User roles implemented | 3 (customer, staff, admin) |
| Frontend source files | 3 (+ copies in backend/public) |
| Live health check | GET /api/health → status ok (Tile38 may be unavailable) |

Primary written evidence: Documentation v1.0 (Steps 1–3), v1.1 (Step 4), v1.2 (Sprints 5.0–5.4), v1.3 (test plan), Sprint7_Test_Execution_Report.md, PharmaLocate_Sprint_Documentation.docx v1.1, this progress report. Documentation v2.0 still lags later steps and should not be cited as current status.

# 9. Issues, risks, and how they were handled

| Issue / risk | Impact | Handling |
| --- | --- | --- |
| PHP 8.2 vs Laravel 8.3+ / teammate machines | Serve or tests fail | setup_guide; PHP 8.3+ required |
| pdo_sqlite missing | PHPUnit cannot run | Enabled in php.ini for Sprint 7 |
| MySQL / XAMPP down | Live UI falls back or errors | 5.0 checklist; start MySQL before demos |
| Tile38 not installed | Paper DC2 optional | Haversine fallback; health shows unavailable |
| Leaflet CSS overflow | Broken map chrome | CSS fix + public sync + Ctrl+F5 |
| Loader never finishing | Blank first paint | revealApp + 4s failsafe; GPS deferred |
| Navbar “undefined” | Login looked broken | displayName; session parse; demo user object |
| Priority types vs paper | Scope conflict | Removed in Step 4; roles kept |
| Help FAQs unofficial | Content risk | Draft copy; swap CHATBOT_FAQS later |
| Doc v2.0 stale | Advisor confusion | Cite v1.3 + this report + sprint DOCX |
| Inquiry status “replied” | API validation fail | Use resolved; UI still says Replied |

# 10. Work remaining (next reporting period)

Required for binder / defense close-out

1. Capture remaining Sprint 7 black-box screenshots (see execution report Section 4).

2. Replace unofficial Help questions with the validated bilingual set (CHATBOT_FAQS only).

3. Update or retire Documentation v2.0 so it matches Programming4.

4. Confirm teammate laptops: PHP 8.3+, XAMPP MySQL, copy-public workflow, Ctrl+F5.

Optional / nice-to-have

Defense demo video (guest map → maria inquiry → admin reply → POS stock drop).

Tile38 on for a side-by-side reliability slide.

Scheduled backup runner (UI flag exists; file dump is still manual export).

Actual email/push notifications (not in current API).

# 11. Planned demonstration path

Suggested 8-minute path for advisors, using the progress described above:

Guest Home and Medicines (live stock) — Step 3.

Pharmacies map, zone notice, two pins, directions — Steps 5.3–5.4.

Help: one preset, EN/FIL, open Inquiries — Sprint 8.

Log in maria; submit inquiry — Steps 3–4.

Log in admin; dashboard; reply — Step 4.

POS sale; Medicines tab quantity drops — Step 6.

Mention PHPUnit 29/29 and remaining screenshots — Sprint 7.

# 12. Conclusion

From the first sprint to 1 October 2026, PharmaLocate moved from a static three-file prototype to a role-based, geofenced pharmacy inquiry system with inventory-linked POS and documented tests. The remaining gap is evidence packaging (screenshots, validated FAQs, documentation alignment), not a missing core module. The team is ready for binder completion and defense rehearsal on the Programming4 live server.

# 13. Document history and sign-off

| Version | Date | Notes |
| --- | --- | --- |
| 1.0 | 1 Oct 2026 | First whole-period progress report since Step 1. |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  | 1 Oct 2026 |
| Team member review |  |  |  |
| Adviser noted |  |  |  |